## Slide 1: Migration Command & Control: Go/No GO & Fallback Criteria Thoughts on principles Ian Pomford & Alan Turner
This presentation provides some simple principles and thoughts by BT Wholesale for discussion with Communication Providers to facilitate the development by BTW of a proposal to define Go/No Go and Fallback criteria initially for Pathfinder and subsequently (subject to review) for Mass Migration

## Slide 2: Management of the Go/No go & fallback: National Network Management Centre
Unique Overview of the Network
Experienced in managing Network migrations
Responsible for Serious Incident Management
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: Prior to “On the Night” Migration
Quality Gate - Status of 21CN Network
Quality Gate - Status of existing Network
Change Control/Planned Works Process
  Have been enacted
Identification of Critical Numbers
Real Time Contingency Planning
  In place
Notes: <number>
<footer>
<header>
<date/time>

## Slide 4: Prior to Go/No GO
Final SIT-Rep from NM teams - 20CN/21CN
Health of the Network/ External Events
Critical number activity/Network Monitoring
  Process in place and operational
Decision to Migrate
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5
Fallback Governance - Progress as at 23rd May 06
Project scope agreed:
  Broadband
  Voice services including ISDN2/30
Lead Designer in place
Resource agreed - Project team being assembled
Requirements in place
Product Initiation Document issued
Project plan in place
Timescales understood
Notes: <number>
<footer>
<header>
<date/time>

## Slide 6: Fallback Governance
Criteria
Measures
Communication
Decision
Fallback
Governance
Inputs
Outputs
F
A
L
L
B
A
C
K
Notes: <number>
<footer>
<header>
<date/time>

## Slide 7: Constituent elements of Fallback Governance
Criteria
  Strong linkage to Go/No-Go criteria i.e. continued monitoring through transfer period
  Assessment being made of current incident criteria for 20CN and 21CN Trials
  Criteria and thresholds are likely to be different during the transfer period - need to conduct gap analysis
  Must accommodate ‘Graceful’ Fallback and Emergency Fallback
  Input from requirements stack

## Slide 8: Constituent elements of Fallback Governance
Measures and monitoring
  What are the key measures?
  What are the thresholds?
  Who produces the data and with what frequency?
Governance & Decision Making
  Key players that make the fallback decision.
  Availability of the key players e.g. 24 x 7 rotas
  Channels and protocols for making the decision e.g. conference bridges

## Slide 9: Constituent elements of Fallback Governance
Communications
For Internal and External Communications - need to establish:
  Format/content of the communications that are sent out
  Agreed list of recipients (distribution list)
  Frequency and means of distribution
  Agreed reference points for further information
Ground rules:
Use Business as usual processes either in part or in whole as much as possible
Explore systems opportunities to manage data through MCC especially in the area of measures and thresholds.